|  | Pimpri Chinchwad Education Trust’s Pimpri Chinchwad College of Engineering (PCCoE) (An Autonomous Institute) Affiliated to Savitribai Phule Pune University (SPPU) ISO 21001:2018 Certified by TUV SUD |
| --- | --- |
| MDM PROJECT PROGRESS LOG BOOK |  |

Department: CSE(AIML)	 	Academic Year: 2026-27 			Semester: VII

MDM PROJECT PROGRESS LOG BOOK

Purpose

The Project Progress Log Book is intended to record the week-wise progress of the MDM  Project, facilitate regular interaction between the student(s) and the Faculty Guide, and document  the guidance provided throughout the project duration. The log book shall also serve as  supporting evidence during the project reviews.

Instructions

1. The log book shall be maintained throughout the semester.

2. Students shall meet the Faculty Guide once every week to discuss project progress. 3. The progress recorded shall be verified by the Faculty Guide.

4. The log book shall be produced during all project reviews and the End Semester Project  Examination.

5. In case of an integrated project, the Co-guide/Integrated Guide may also record  observations, wherever applicable.

Project Information

Project Title:  Smart Classroom Infrastructure Monitoring and Maintenance System (SIMMS)

MDM Course:  Internet of Things

MDM Course Offered By:  E&TC

Academic Year:  2026-27

Semester: VII

Student Details

| Sr. No. | Student Name | PRN | Branch of students |
| --- | --- | --- | --- |
|  | Raghvendra Kotgire | 124B2C006 | CSE(AIML) |
|  | Anuj Chandak | 124B2C008 | CSE(AIML) |
|  | Prasanna Pawar | 124B2C011 | CSE(AIML) |

Guide Details

Faculty Guide:  Prof P.R.Sonawane

Guide Department: E&TC

Co-guide / Integrated Guide (if applicable): NA

Weekly Project Progress Log Book

| Week | Date | Activities planned for the week | Activities Completed | Guide’s Remarks | Guide Signature |
| --- | --- | --- | --- | --- | --- |
| 1 |  | Identify the classroom infrastructure monitoring problem, define the problem statement, objectives and project scope. | Studied common classroom infrastructure issues involving fans, lights, electrical parameters, temperature and occupancy. Defined the problem statement, objectives and initial scope of SIMMS. | Problem statement and objectives discussed. |  |
| 2 |  | Conduct literature survey on IoT-based monitoring, computer vision, MQTT communication and automated maintenance systems. | Reviewed existing monitoring and maintenance systems. Studied IoT, computer vision, MQTT and automated fault-management approaches and identified limitations of existing methods. | Literature survey to be continued. |  |
| 3 |  | Finalize functional requirements and define the complete system workflow. | Defined requirements for sensor monitoring, camera-based verification, fault confirmation, ticket generation, recovery detection and maintenance management. | Requirements and workflow reviewed. |  |
| 4 |  | Design the overall architecture and identify hardware and software components. | Finalized the SIMMS architecture using ESP32, Raspberry Pi camera, MQTT broker, FastAPI, PostgreSQL and React-based dashboard. Defined the communication and data flow. | Architecture discussed and approved. |  |
| 5 |  | Configure MQTT-based communication. | Worked on MQTT communication. Tested transmission of electrical and environmental readings through the MQTT broker. | Sensor communication to be tested under different conditions. |  |
| 6 |  | Develop the computer vision monitoring component for classroom infrastructure. | Developed the initial camera-based monitoring approach using predefined ROIs and object detection for classroom monitoring and infrastructure-related visual conditions. | Continue CV testing with different classroom conditions. |  |
| 7 |  | Develop abnormal-reading detection and multi-observation fault confirmation logic. | Implemented abnormal-condition detection and confirmation using multiple observations instead of generating a fault from a single abnormal reading. Defined recovery observation logic. | Fault confirmation logic reviewed. |  |
| 8 |  | Develop fault identification and automated maintenance ticket generation. | Implemented fault identity using classroom, issue type, target and calibration information. Connected confirmed faults with the maintenance ticket workflow and reduced duplicate ticket generation. | Ensure correct fault identity and ticket handling. |  |
| 9 |  | Implement the complete maintenance ticket lifecycle and recurring-fault handling. | Implemented ticket status workflow including reporting, assignment, progress, resolution and closure. Implemented reopening of the existing ticket when the same fault recurs after resolution or closure. | Ticket lifecycle reviewed. |  |
| 10 |  | Develop FastAPI backend APIs and PostgreSQL database integration. | Developed and tested backend APIs for classroom monitoring, readings, faults and maintenance tickets. Connected the backend with PostgreSQL for persistent data storage. | API and database integration to be tested further. |  |
| 11 |  | Develop the React-based monitoring and maintenance dashboard. | Developed the React, Tailwind CSS and TypeScript dashboard for supervisors, staff and administrators. Connected dashboard components with real backend APIs. | Improve dashboard states and API handling. |  |
| 12 |  | Integrate IoT, computer vision, fault engine, ticket system and dashboard. | Integrated the major SIMMS components and tested the flow from sensor/visual input through fault confirmation, backend processing, ticket creation and dashboard display. | End-to-end integration progressing satisfactorily. |  |
| 13 |  | Perform fault simulation and system testing for different classroom conditions. | Tested abnormal conditions involving electrical readings, fans, lights, temperature/environmental conditions and other supported infrastructure faults. Verified fault confirmation and ticket creation. | Continue testing edge cases. |  |
| 14 |  | Perform end-to-end testing and refine fault, recovery and ticket workflows. | Tested complete detection-to-ticket workflow, recovery handling, duplicate prevention and recurring-fault reopening. Corrected issues in backend APIs, ticket status transitions and frontend integration. | Complete final refinements and testing. |  |
| 15 |  | Finalize implementation, documentation, testing results and project demonstration. | Completed major implementation and integration activities. Finalized system documentation, architecture, workflow, testing results and demonstration material. Documented limitations and future scope. | Final documentation and demonstration to be prepared. |  |

Record of Project Reviews

| Review | Date | Major Suggestions / Recommendations | Action Taken by Student(s) |
| --- | --- | --- | --- |
| Review I |  | Clearly define the classroom maintenance problem, system scope, architecture and role of IoT and computer vision. | Refined the problem statement and objectives, completed the initial literature survey and finalized the overall SIMMS architecture and workflow. |
| Review II |  | Demonstrate the working monitoring and fault-detection pipeline. Improve fault confirmation and avoid unnecessary ticket generation. | Integrated sensor/MQTT monitoring, visual monitoring and fault-confirmation logic. Implemented multi-reading confirmation and fault identity logic to reduce false and duplicate tickets. |
| Review III |  | Complete backend/frontend integration, ticket lifecycle and end-to-end testing. Demonstrate recovery and recurring-fault handling. | Integrated FastAPI, PostgreSQL and React dashboard. Completed ticket lifecycle handling, recovery testing, recurring-fault reopening and end-to-end system testing. |

Final Certification

This log book has been maintained throughout the semester and has been verified by the Faculty Guide.

Student(s) Signature:

Faculty Guide Signature with date:

Co-guide / Integrated Guide (if applicable) Signature with date: